Machine Status

Horrible
- "Any up" 46% of scheduled; Hall D ABU 37% of scheduled, B and C much worse
- 1358 BLM trips in week ending 0700 today, even after 4E02 and 8E02 BLM sensitivity reduced
- BLM trips likely reflect real loss at low levels and are mostly in dispersive regions or locations with "close approach" to vacuum wall.
- RF losses such that projected fault rate is 14/hour
- FC2, IBC0L02 and IBC0R08 now agree, whereas before Friday 0R08 ~5 µA higher. IBC3H00 now reads ~1 µA higher than 0R08, aka BLA negative loss.
- Beam delivery to Hall C limited to ~42 µA vs 80 µA required for experiment for 2.5 months

Hypothesis
- legwork by Clyde Mounts, Tom Powers and Ops, Ops using FastSEEs, point to 60 Hz current modulation on beam
- email exchange with CIS acknowledged that this problem was known and attributed to the 20A trim supplies driving the Wien magnets. Functional 20A supply needed when gun goes to 200 kV, not now.

Wednesday maintenance day
- 10 A trim card will replace 20 A unit and software controls will be altered to match.
- SL will remain in power permit throughout the day, NL controlled access for tasks below
- RF recovery in parallel with injector work
- appendage ion pump will be installed on 1L18-5/6 WG to allow that pair of cavities to operate
- scroll pump on 1L20 insulating vacuum pumping system will be swapped as pumping speed has decreased, likely due to radiation damage to elastomer scroll seals
- other NL RF recovery work once NL back in power permit
- Injector group will resteer 500 keV injector as soon as power supply and control are swapped
- beam will be restored when RF work is complete
- another attempt will be made to reach 80 µA to Hall C