The meeting was erroneously run at the old Zoom by Jay. He apologizes.

The meeting began with a statement by Jay that PSS certification would at best end the Wednesday before Thanksgiving. Daniel was under the impressions that Friday November 22 is still possible.

A long discussion about K-long tests and MOLLER compatibility ensued. Important information was lacking because Riad was not present, perhaps because of Jay's zoom error. Summarizing the discussion:

- There is about 1 nA DC from each of the A/B/C lasers that will appear with 249.5 MHz time structure in Hall D tagger as a result of the horizontal separator. K-long can tolerate this.
- There is an unknown but likely higher DC current from the laser amplifier needed for the 64 ns time structure. This DC will also appear to have 249.5 MHz structure as a result of the RF separator.
- An injector-only (200 kV) test can likely be run at the start of the 2025 SAD to measure the DC current from the needed laser amplifier. If this is too large K-long will not be possible. Some data may exist from the FY24 laser installation.
- The influence of the K-long beam structure on MOLLER can only be measured with the MOLLER apparatus, early 2027 start-up as presently scheduled. The FY27 engineering run may or may not be long enough to determine compatibility. See https://arxiv.org/abs/2410.14768 for a recent discussion of the MOLLER systematics in comparison with those of Qweak.
- A test of compatibility with MOLLER can be done in 2027 if the 64 ns laser amplifier is installed and a TBD uA beam is sent to the Hall D tagger dump without radiator. The Environmental Assessment allows 5 uA to this dump. The ASE and SAD do not as of this writing, 2.7 uA max if memory serves. ASE and SAD are in revision now. How many weeks of running would be required to determine compatibility is unknown.
- It will take 1.5 years for construction of the K-long photon source in the D tagger vault. It was recommended that the K-long collaboration get everything possible done in the next two years in case MOLLER suffers a serious setback and must be postponed, allowing K-long to start.
- The Hall D folks present were not sure that the K-long collaboration would remain intact if the experiment could not begin until 2029-2030. Jay pointed out the MOLLER and SoLID proposals were made in 2008 and both collaborations are intact.
- Jay also pointed out that he has been debating the feasibility of MOLLER systematics with KK since the Qweak analysis wrapped up over a decade ago.

The meeting ended with a quick discussion of the Wien angles required during the FY25 run, see
https://www.jlab.org/sites/default/files/user-liaison/files/DRAFT-Updated-Schedule-13Aug2024.xlsx
While the use of the spin flipper would allow the angles in column N to be reduced in the horizontal Wien, a discussion between Yves and Yan after the meeting concluded that the vertical Wien would need to be set to 90 degrees if the flipper were invoked. It follows that one or the other Wien has to be at/near 90 degrees. Yan will see what he can do once the injector is locked up. (If MOLLER runs at 1060/linac the horizontal Wien will have to be at 77 degrees, not much better. Spin flipper will be part of the set-up to null one group of systematic errors. The next energy good for polarization in multiple halls is 1100/linac. The spreader/recombiner magnets have 2% margin above 1090/linac, so 1100 is doable.)