CLAS 12 TDG Meeting 04/5/11 (Agenda/Minutes)

ARC 528 10:30 Tuesday

  - Announcements

    - TCB Meeting this Friday.

  - Reviews

    - Lehman review June 1st with focus on Hall B upgrade

  - Space for detector fabrication

    - HTCC

      - mirror sections will be assembled in EEL (DC) clean room

This week’s meeting focused on the FTOF to PCAL mounting in preparation for stacking the first PCAL sector.

PCAL Status

- the window and side plates are being set up for a 125% load test

- the test should be completed by Wednesday

FTOF to PCAL Mount Status

- mounts for 1A to PCAL and 1B to 1A are modeled in IDEAS

Discussion

- the current design required 12 tapped holes to be drilled into the right PCAL side plate before stacking begins

- the machine shop estimates 1 day to modify the side plate

- Stepan raised concerns about installing the PCAL

  - is there room for the FTOF mounts during installation

  - is there room to install the FTOF mounts after installation

  - can all of the mounts attach to the PCAL window

  - how do we protect the PCAL from damage during installation

  - the PCAL should not be turned upside down for transport into the Hall or for installation onto the forward carriage

- Doug suggested using some sort of guide, bumpers, or pins to assist in installation

- Volker asked whether the PCAL and FTOF panels could be installed together

- it was decided that the installation plan should be studied further and presented to Dave Kashy and the PCAL group on Monday

Action Items

- Joe Guerra

  - complete a 3D study of installing each PCAL and each FTOF detector

  - determine if the PCAL and FTOF panels could be installed together

  - evaluate PCAL mounts attached to the side plate vs mounts attached to the window

  - design a guide system to install the detectors

- JJ Robertson

  - Rev PCAL drawings as required for FTOF mounts

- Bob and Saptarshi

  - Review installation and mounting plans