## Slide 1: Hall A GEM Gas Distribution Parts Procurement Status
George Jacobs
Detector Support Group
03/04/2020

## Slide 2: PRs, e-Commerce, and Credit Card Purchases
Dwyer Instruments - PR392544 - $3566.60 - Order Sent 3/5
  RMA-12-SSV – 50-500 sccm flow meters, 48 units
  RMA-13-SSV – 100-1000 sccm flow meters, 8 units
  0-15 psi Pressure Transducers, 4-20 ma, 6 units
E-Commerce
  Dibert Valve - Swagelok fittings - $520.50 - Received

## Slide 3: PRs, e-Commerce, and Credit Card Purchases
McMaster Carr Credit Cards Orders
  2/21 Order - $1466.90 - Received
  2/26 Order – $940.25 - Received
  3/3 Order – $1152.05 - Received
E-Commerce
  Dibert Valve - Swagelok fittings

## Slide 4: Updated P&I Diagram

## Slide 5: Gas Tubing and Gas Panel Components
Tubing Order on Hold
  Need a reasonable guestimate of overall lengths of the ½” and ¼” Tubing
Gas Panel Components Order on Hold
  Need New Concept for Gas Panel
  Location of Panels and GEMs required to estimate tubing lengths

## Slide 6: Gas Supply Component Sub-assembly

## Slide 7: Manifold Sub-assemblies

## Slide 8: Conclusion
Tubing Order on Hold
  Need an Estimate of Tubing Lengths to Make Order
Gas Panel Components Order on Hold
  Need Hall Location and Footprint Info to Design Panel
Gas Supply and Manifold Components Sub-assemblies Ready for Panel Attachment