**Hall A GEM Gas Distribution Meeting**

**Date: February 23, 2020**

**Time: 9:30– 10:15**

*Agenda:*

1. Prototype gas distribution system update
	1. The panel has been installed and supplying gas since early February without leaks
2. Integration of the front layers
	1. INFN layers are being installed and purged
3. SBS panel work
	1. George Jacobs has assembled all SBS panels and tested the regulator panels for leaks
4. Software development
	1. The WEDM has been updated with a heartbeat and a timestamp