|  |  |  |  |
| --- | --- | --- | --- |
| 0A | ENP-16-64300 OSP App. Page, Solenoid Magnet Powering-Up and Energized Operation | Draft | GB |
| 0B | ENP-16-64300-OSP Solenoid Magnet Powering-Up and Energized Operation | Draft | GB |
| 0C | ENP-16-64300 OSP’s THA, Solenoid Magnet Powering-Up and Energized Operation  | Draft | GB |
| 1 | B000000401-R004 Solenoid Magnet Description  | Not Written | GB |
| 2 | ENP-16-64298-OSP Solenoid Magnet and Service Tower Cryogenic Operations  | Draft | GB |
| 3 | ENP-16-60975-OSP Hall B Distribution Can Operation Procedure | Signed |  |
| 4 | B00000-09-00-0XXX Hall B Solenoid Voltage Tap Schematic | In System for signature/approval | RRG |
| 5 | B000000400-S004 Solenoid Fast DAQ Signal List  | In System for signature/approval | RRG |
| 6 | B000000400-S005 Hall B Solenoid Voltage Tap and Hall Sensor Instrumentation Description  | Morph from Torus | RRG |
| 7 | B000000400-P006 Solenoid Low Current Voltage Tap Check Procedure  | Morph from Torus | RRG |
| 8 | B000000400-A001 Failure Mode and Effects Analysis for Commissioning the Hall B Torus  | Convert from existing | RRG |
| 9 | B000000400-R005 Solenoid Load Cells | Morph from Torus | JH |
| 10 | B000000402-S001 Hall B Magnet and Cryogenic Controls. | Produce a revised version for the Solenoid? | DK |
| 11 | B000000901-S009 Responsibilities and Training Plan for Operation of Hall B Superconducting Magnet Systems | Produce a revised version for the Solenoid? | BM |
| 12 | B000000400-P003 Hall B Solenoid Pre-Power-Up Instrument Checkout Procedure  | Morph from Torus | RRG &PCR |
| 13 | B000000402-P002 Hall B Superconducting Magnets Power Supply Maintenance Turn-On Checklist  | Produce a revised version for the Solenoid? | RF |
| 14 | B000000402-P001 Hall B Superconducting Magnets Pre-Power-Up Power Supply Internal Interlock Checklist  | Produce a revised version for the Solenoid? | RF |
| 15 | B000000400-P007 Hall B Torus Pre-Power-Up Water-Cooled Leads Checkout Procedure  | Morph from Torus | RF |
| 16 | B000000400-P008 Hall B Torus Pre-Power-Up Vapor-Cooled Leads Checkout Procedure  | Morph from Torus | RF |
| 17 | B000000400-P004 Hall B Solenoid Pre-Power-Up Quench Detector Tuning Procedure  | Morph from Torus | PG |
| 18 | B000000400-P005 Hall B Solenoid Pre-Power-Up Interlock Checkout Procedure  | Morph from Torus | RRG &PCR |
| 19 | B000000400-P002 Hall B Solenoid Operations Power Up Checklists  | Morph from Torus | RF |
| 20 | B000000400-P001 Hall B Solenoid Power-Up and Power-Down Procedure  | Morph from Torus | CL &RF |