|  | Task Hazard Analysis (THA) Worksheet (See ES&H Manual Chapter 3210 Appendix T1 Work Planning, Control, and Authorization Procedure) | Click For Word Doc |
| --- | --- | --- |

| Author: | Marc McMullen |  |  |  |  | Date: |  | Nov 10, 2016 |  |  | Task #: If applicable |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Complete all information. Use as many sheets as necessary |  |  |  |  |  |  |  |  |  |  |  |  |
| Task Title: |  | Installing/Uninstalling the RICH Assembly Structure |  |  |  |  |  |  | Task Location: | EEL 124 |  |  |
| Division: |  | Physics |  |  | Department: |  | Hall B |  |  | Frequency of use: |  | Once |
| Lead Worker: |  |  | Sahin Arslan |  |  |  |  |  |  |  |  |  |
| Mitigation already in place: Standard Protecting Measures Work Control Documents |  |  |  |  |  |  |  |  |  |  |  |  |

| Sequence of Task Steps | Task Steps/Potential Hazards | Consequence Level | Probability Level | Risk Code (before mitigation) | Proposed Mitigation (Required for Risk Code >2) | Safety Procedures/ Practices/Controls/Training | Risk Code (after mitigation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Anchoring structure to floor/ Silica dust from drilling concrete. | L | L | 1 |  | Silica training, skill of the craft | 1 |
| 2 | Assembly of the structure/ Falling from >4ft. | M | EL | 1 |  | Arial lift, Crane, and harness training. Standard PPE. Skill of the craft | 1 |
| 3 | Assembly of the structure/ Heavy falling objects (> 200lbs) | M | L | 2 |  | Arial lift, Crane, and harness training. Standard PPE. Skill of the craft | 2 |
| 4 | Disassembly of the Structure (Reverse assembly)/ Falling from >4ft, Heavy Objects (>200lbs) | M | L | 2 |  | Arial lift, Crane, and harness training. Standard PPE. Skill of the craft | 2 |

| Highest Risk Code before Mitigation: |  | Highest Risk Code after Mitigation: |  |
| --- | --- | --- | --- |

When completed, if the analysis indicates that the Risk Code before mitigation for any steps is “medium” or higher (RC≥3), then a formal Work Control Document (WCD) is developed for the task.  Attach this completed Task Hazard Analysis Worksheet.  Have the package reviewed and approved prior to beginning work.  (See ES&H Manual Chapter 3310 Operational Safety Procedure Program.)

Form Revision Summary Periodic Review – 08/13/15 – No changes per TPOC Revision 0.1 – 06/19/12 - Triennial Review. Update to format. Revision 0.0 – 10/05/09 – Written to document current laboratory operational procedure. ISSUING AUTHORITY; TECHNICAL POINT-OF-CONTACT; APPROVAL DATE; REVIEW DATE; REV.. ESH&Q Division; Harry Fanning; 08/13/15; 08/13/18; 0.1. This document is controlled as an on line file. It may be printed but the print copy is not a controlled document. It is the user’s responsibility to ensure that the document is the same revision as the current on line file. This copy was printed on 7/31/2026.