# FFA@CEBAF Working Group | Minutes

## Meeting date | time 4/22/2022 | 11 AM EST | Meeting location (virtual) 	https://jlab-org.zoomgov.com/j/1614898082?pwd=TnUzMS81M2sxbDZIbERJU01tYkJCQT09

| ### Meeting called by; Alex. ### Type of meeting; Weekly Meeting. ### Facilitator; Alex. ### Note taker; Ryan. ### Timekeeper; Alex. | Attendees Ryan, Alex B, Scott, Kitty, Dejan, Alex C, Randika, Kirsten, Andrei, Mike, Jay, Vasiliy |
| --- | --- |

# Intro discussion

Higgs factories, RLAs, and past good ideas ;)

Thanks to Kirsten for the calculations from last time.

# Agenda topics

## Time allotted | 10 minutes | Agenda topic Spreader Re-Design | Presenter Ryan

- Review of previous work

  - Shows that the dipoles would be at ~2 T, which isn’t attainable

  - Current ratio of first and second step is very tight

  - 1:1 would be too tight

  - 3:1 might work well

- Photos uploaded into shared area. Ryan will add more later.

- 1 or 2 FFA arcs?

  - 2 FFAs is current baseline

  - Can we bring the 5th pass up toward the 4th pass line (in current configuration) now?

    - You’d need to figure out how to cancel dispersion (with combined function magnets)

  - Used to do 4 EM passes and 1 FFA pass

    - Dejan proposes 5 pass CEBAF + FFA

- Can we put the FFA below the 5th pass if we move up the magnets a few (~10) cm?

  - Maybe, but this might be the tail wagging the dog

- Splitters: they take up a lot of real estate

- Advantage of 2 FFA solution is that you have two sets of splitters at different levels with relatively modest number of passes

  - 4 splitter lines in each – more attractive in terms of real-estate

  - More splitters drastically increases cost

- Jay’s 1 FFA proposal is to stop at <20 GeV.

Conclusion

Get the first three EM arcs done first to see how much room we have to play. Then, we can decide 1 vs. 2 FFA arcs, etc…

| Action items | Person responsible | Deadline |
| --- | --- | --- |

## Time allotted | 25 minutes | Agenda topic Alt. Arc Transport | Presenter Jay

- Almost there on Hall C – 1 cm off on a pivot.

- Will continue working and present later

  - Get fields needed for lambertson, etc…

- No new drawings, so based off old drawings.

- Has been discussing with Doug about experiments needs, extraction plans, etc…

Conclusion

Necessary work to see if we can get the beam out!

| Action items | Person responsible | Deadline |
| --- | --- | --- |

## Special notes

Pathway to Repository: https://jeffersonlab-my.sharepoint.com/:f:/g/personal/tristan_jlab_org/EqZ5MeS-nipCgPfZB5p0oS4B9Is67d3nQb9sLJI3Zyev9g