# FFA@CEBAF Working Group | Minutes

## Meeting date | time 5/6/2022 | 11 AM EST | Meeting location (virtual) 	https://jlab-org.zoomgov.com/j/1614898082?pwd=TnUzMS81M2sxbDZIbERJU01tYkJCQT09

| ### Meeting called by; Alex. ### Type of meeting; Weekly Meeting. ### Facilitator; Alex. ### Note taker; Ryan & Alex C. ### Timekeeper; Alex. | Attendees Ryan, Alex B, Todd, Jay, Randy, Alex C, Kitty, Kirsten, Scott, Andrei, Dejan, Stephen, Vasiliy |
| --- | --- |

# Intro discussion

# Agenda topics

## Time allotted | 40 minutes | Agenda topic Staging | Presenter Alex B

- Director’s council update:

    - 12 GeV estimated ~5 years of program left

  - Intertwined with positron program

- First stage for us would be upgraded injector, then 1 FFA up to 17 GeV, then add the second FFA

- Stephen: how can positron target be less than $50M?

  - Might be in category 2 as well

- Would the 650 injector fall under $50M?

  - Jay: first, move that box representing the injector over to where the “New Vault” text currently is placed

  - Estimating $10M for just the vault at that size (if we can fit the bends in 10 m)

  - Plus internals and rest, maybe build it all for $50M

    - Couldn’t do anything for spreaders or recombiners

    - No benefit until spreaders and recombiners reworked

- How did SLAC do positrons?

  - Andrei: SLAC method wouldn’t work – damping ring, etc…

    - We also need polarized positrons here

- Physics has decided no positrons above 12 GeV

- Bringing the positrons into the SL at 123 MeV, use about 700 m of positron transfer line, then inject into NL.

- Jay working on Hall magnets and lines

  - Few mm off at pivot and beam dump

  - Will have OptiM file to hand off

- During positrons, B will get polarized, Hall A and C get unpolarized

- Alex will post the slides into “presentations” folder

Conclusion

This news disentangles us from needing to consider positrons. We can also consider pricing for stages.

| Action items | Person responsible | Deadline |
| --- | --- | --- |

## Time allotted | 20 minutes | Agenda topic NE Spreader | Presenter Ryan

- Overview of the present design

- BCOM magnet – move it upstream

  - Present magnets won’t work for the FFA, requires ~2T

  - Can we move the BCOM back and gain some space?

  - Dejan says we need a triplet near the end of the LINAC

    - We will have triplet lattice in general for linacs

    - Jay says permanent magnets for the triplet infeasible

    - Stephen reminds us that it really depends on beta function requirements

  - Can reduce the number of vacuum pumps to 2

  - Could use different BPMs to save room

  - Other diagnostics required, probably can’t save more space

  - May be able to gain up to a meter or a bit more (1.4 m for girder)

- What if a dipole is added to start the spread earlier with another dipole?

  - Solve some of the issues with the BCOM?

  - Jay thinks replacing the whole spreader system is better

  - Changing drifts in the arcs is how he gained space

  - Maybe best to start with new magnets overall, save some if required or actually useful

    - Alex B concurs with Jay

    - Alex B notes that matching section may be modified/replaced because we still need a splitter

  - Is it more cost effective to reuse magnets?

    - … sometimes.

Conclusion

Ryan will start with a semi-green field design, using new magnets, more space, etc… This will focus on the first 3 EM passes first, then FFA passes.

| Action items | Person responsible | Deadline |
| --- | --- | --- |

## Time allotted | 25 minutes | Agenda topic Emittance Dilution | Presenter Kirsten

- No time – next time?

Conclusion

| Action items | Person responsible | Deadline |
| --- | --- | --- |

## Special notes

Pathway to Repository: https://jeffersonlab-my.sharepoint.com/:f:/g/personal/tristan_jlab_org/EqZ5MeS-nipCgPfZB5p0oS4B9Is67d3nQb9sLJI3Zyev9g