# FFA@CEBAF Working Group|Minutes

## Meeting date | time 08/23/2024 | 11 AM EST | Meeting location https://jlab-org.zoomgov.com/j/1614898082?pwd=TnUzMS81M2sxbDZIbERJU01tYkJCQT09

| ### Meeting called by; Alex B. ### Type of meeting; Weekly Meeting. ### Facilitator; Alex B. ### Note taker; Ryan. ### Timekeeper; Alex B. | Attendees Alex B, Ryan, Donish, Dejan, Alex C, Edith, Salim, Stephen, Donish, Vasiliy, Roger, Nick |
| --- | --- |

# Intro Discussion

- Discussion of some other design (Ryan missed start of conversation).

  - EIC linac – 3 GeV multipass linac

- CEBAF $320M for 12 GeV Upgrade

  - Today’s money is “Billion Dollar Machine”

- Donish officially made Staff Scientist I

  - Will be more involved

# Agenda topics

## Time allotted | 25 mins | Agenda topic SBIR| Presenter Alex/Stephen/Dejan

- SABR – discussion from Stephen/Dejan to manufacture our magnets.

- Letter of intent to build ~1.2 m magnet – tech demo

- Dejan – Stephen did everything – let’s hear from him

- Stephen – didn’t even know what SBIR was, but hopefully got LOI in correctly

- Phase 1 is ~$200K over 1 year, then phase 2 is about a million

  - Phase 1 is about right for a prototype building

- LOI – is a one-pager that allows you to tell if worth doing full proposal

- October 8 for full proposal

- Discussion of letter (above)

- Most of money to SABR, some to BNL

- Discussion of costs, relevance, etc…

- Applicability to wide range of places (light sources, etc…)

- Ryan – tangent about Adam Steinberg’s paper: https://journals.aps.org/prab/abstract/10.1103/PhysRevAccelBeams.27.071601

  - Stephen actually helped a lot with input on that paper

  - Roger – what’s new with this?

    - Ryan – using cuboids instead of wedges

    - Roger – Volker Ziemann tried something similar, likely not published – maybe on ArXiv

- Geoff retiring – Volker coming

- Alex B – this could be great as a reduction in price!

- Stephen – likely not good for our use, too tight radius. Pushing ours to the limit

- Alex B – will wait for green light to see if the proposal moves forward.

  - SBIR should mostly go to company (2/3) and rest to lab as needed.

- Stephen – do you know Timur?

  - Yes, he’s part of the JLAAC committee

  - He gave a talk with the collab a few months ago

  - Looking at both hybrid and Halbach magnets in parallel

- Stephen – Ryan going to FFA?

  - No, travel problems

| Action Items | Person responsible | Deadline |
| --- | --- | --- |

## Time allotted | 25 mins | Agenda topic Alternative Splitters| Presenter Donish

- Need preconceptual design withing two years

  - Have to start tying things together.

- Dejan – might be able to write a white paper first

  - Can put a lot of things that have been done so far: Alex C thesis, splitters, transition

  - Alex – let’s talk separately offline to see what we can put in

- Alex – Pre-CDR will have physics motivation, but our part would be the technical design parts

  - Already a white paper for the physics case

- Dejan – that’s what we did with CBETA – just put things in ArXiv

- Long delays in papers at times.

- Donish presents:

  - Twiss into splitters changed a lot after Alex B’s new SFLs

  - These Twiss are going to change as Randy keeps working on transition section – values will evolve

  - 4th design! Similar to Dejan, but Scott said split all 6 passes with a quad

    - Might make more symmetric splitter design

    - First split at dipole, then hit quad, split transversely

    - Quad must be centered at one pass (3rd here)

  - 3rd pass – betas ok

  - Match all parameters (Twiss plus R56)

  - Alex B – is this Bmad?

    - Yes

    - Shows cartoon on floor

  - Hiccup – incoming beam has a 16 cm spread, and 22 cm on output

  - Ryan/Scott gave feedback – likely not quads that can have that sort of gap

  - Use just dipole with same amount of drift space, you see you don’t get much gain

    - 0.08 vs 0.094 rad

    - This begs the question – is this really that advantageous?

- Only completed 3rd pass, but didn’t want to keep going until figure out if that quad is realizable

- Next update: improving Dejan’s design:

  - Changes:

    - New Twiss

    - Implementing new optimizer strategies

      - Got some big beta improvements

    - Ryan said likely to just get that large beta function b/c of the amount of drift space coming into the FFA

    - Alex B - ~600 m not so bad

  - Dejan – did I have quads at all?

    - Yes, you assumed they’d be put somewhere

    - Dejan – didn’t add any, have to add multiple

  - Ryan/Kirsten said need to separate out all the lines, not just a few

    - Try not to share magnets/passes

  - Positive: shared magnets are pretty weak

    - 3 m but only 1 T

  - Maybe shrink magnets

  - Jay sent Donish to magnet drawings

- Not using any septa here, but think it’ll add flexibility if you can add them

  - Ryan – the one’s I’m using in my design are septa

    - Also, look at the ZA magnets, etc…

  - Alex B – yes, those are a good place to start.

- Ryan – you have to pay attention to cooling of magnets as well

- LDRD update:

  - Some “future work” we’re anticipating making an isochronous FFA lattice

    - Would have implications on spitter design

  - Not starting now, but might be next step

- Stephen – is the R56 good or bad if it shrinks?

  - Donish – right now, would help

  - Stephen – have another option that reduces that (IPAC24 idea)

- LDRD sent for approval

- Ryan – Yves pointed out that we may not *want* to zero-out our R56. Might need nonzero R56, and that needs to be looked at.

- Alex – yes, may want to chirp

  - This is being looked at in PERLE

- Ryan – Yves also said we haven’t looked much into longitudinal dynamics yet

  - Donish – you mean bunch compression?

  - Ryan – yes, and operationally

  - Alex B – yes, but we only do it in the injector right now

- Alex B – flexible momentum compaction gives options

- Dejan – it would be fantastic to make work: need 5-6 variables, much harder in FFAs to do what Alex B is describing.

  - Easy in a single line by varying quads. In FFAs, if you do it for all the energies, that would be a Nobel prize result!

- Some flexibility choosing FFA lattice entrance. Spoke with Ryan and Alex C about this

  - Basically find different betas that ease matching conditions

  - Have lattice, need to cut

  - Stephen: can sort of start wherever you like, but be careful with apertures, etc…

    - Can stop anywhere in cell

  - Dejan – keep in mind that we have presently a FODO, but you should switch one magnet as a half a magnet, for example (alphas are zero), use power law to move cells away from each other, betas will rise, still things will match

- Ryan – what we’re talking about is that each magnet has 6 segments, so 12 in a cell, and we can match into the different parts of each magnet in each cell, for example

- Dejan – yes, you can do this exactly as described.

- Donish – yes, segment current lattice

  - If still having problems, then start moving magnets. But first, keep it simple

- Alex B – putting together different people ideas and designs might be helping.

  - September is coming. In the Fall, it’ll be busy. We’ll see if we can have this meeting between travels/conferences

| Action Items | Person responsible | Deadline |
| --- | --- | --- |

## Time allotted | 10 mins | Agenda topic AOB | Presenter All

| Action Items | Person responsible | Deadline |
| --- | --- | --- |

## Special notes

Pathway to Repository: https://jeffersonlab-my.sharepoint.com/:f:/g/personal/tristan_jlab_org/EqZ5MeS-nipCgPfZB5p0oS4B9Is67d3nQb9sLJI3Zyev9g

Next meeting in two weeks. This will persist for summer (every other week).