## Slide 1
Jefferson Lab Isotope Production Effort

## Slide 2: Isotope Production Goals
Produce a White Paper for NP detailing cost/technical advantage for production of several isotopes utilizing LERF.
  This will justify follow-on funding by NP
Secondary goal: Scope out a proof of principle test with technical approach and cost backup to propose.
  Show capability, get experience, test technical design, verify modeling, exercise team (include any experimental proof of technical viability)
  <Note: we only have a little bit of funding this time. Better than nothing but we need to be focused and not over-spend. I will set budget for each participant>

## Slide 3: Isotope Production Scope
Cost of the minimal hardware upgrades to make a radiator, target and holder, create a shielded environment for the radiation, come up with a cheap way of transferring irradiated targets to a transportable pig
Cost of running LERF ($/milliamp-hour) translated into dollars per bremsstrahlung photon in a relevant solid angle and energy range
Conversion factor for production of 3 or 4 desired isotopes per bremsstrahlung photon in a relevant solid angle and energy range: operating cost/mCi
Cost of preparing the target, installing the target, removing the irradiated target and shipping the irradiated target to VCU.
Cost of chemical separation of the desired isotopes; and estimate of the purity that is expected.
Present market cost of the desired isotope if it is commercially available.
<In summary, a financial justification for proceeding with a development of capability>

## Slide 4: Isotope Production Deliverables
The overall deliverables are:
the cost of initial installation;
the operating cost to produce a milliCurie(?) of the desired isotopes;
a conclusion on the competitiveness of producing the isotope at the LERF

## Slide 5: Isotope Production WHO?
Cost of the minimal hardware upgrades to make a radiator, target and holder, create a shielded environment for the radiation, come up with a cheap way of transferring irradiated targets to a transportable pig. - Jordan, Pavel D.
Cost of running LERF ($/milliamp-hour) translated into dollars per bremsstrahlung photon in a relevant solid angle and energy range - Benson
Conversion factor for production of 3 or 4 desired isotopes per bremsstrahlung photon in a relevant solid angle and energy range: operating cost/mCi - Doug Wells SDSMT
Cost of preparing the target, installing the target, removing the irradiated target and shipping the irradiated target to VCU. – RADCON (who specifically? Need KJ help?)
Cost of chemical separation of the desired isotopes; and estimate of the purity that is expected. VCU Neil get grad student /PostDoc on the hook
Present market cost of the desired isotope if it is commercially available. Neil (pull in DOE, SDSMT, Areti, …)

## Slide 6: Isotope Production WHEN?
Complete package by Dec 1.
FINAL technical input written up and complete by each group Nov. 23 for assembly, editing, and joint internal review
Draft written input from each task leader Nov. 3
Meet every ~ two weeks but
First report by each group Friday, Sept. 4.

## Slide 7: Isotope Production
QUESTIONS?