Weekly Reporting

WBS 1.01.07 JLAB Management

Week of Dec 16-22, 2016

**Issues:**

**Accomplishments this week:**

HAPPY HOLIDAYS

**Upcoming Activities:**

Weekly Reporting

WBS 1.04.6 JLAB Cryomodules

Week of Dec 16-22, 2016

**Issues:** Cost and schedule impacts due to cavity recipe development effort at vendors.

**Accomplishments this week:**

HAPPY HOLIDAYS

Vendor visit to E. Zanon went well. Next cavity delivery will be bare cavities shipping ~4 January to FNAL.

pCM Status

Cooldown has started.

**Upcoming Travel:**

Weekly Reporting

WBS 1.04.08 JLAB Cryoplant System

Week of Dec 16-22, 2016

**Issues:**

**Accomplishments this week:**

HAPPY HOLIDAYS

Meeting the Smith Group (Detroit) to discussions on gap cryoplant design to advance the installation time schedule and company capabilities went well.

**QUALITY**

**Upcoming Activities:**

Weekly Reporting

WBS 1.02.03.05.12 LLRF

Week of Dec 16-22, 2016

**Issues:** None

**Accomplishments this week at JLAB: HAPPY HOLIDAYS!**