| Traveler Title | SNSPPU Cavity Receiving Inspection |  |  |  |
| --- | --- | --- | --- | --- |
| Traveler Abstract | Incoming inspection of SNSPPU production cavites |  |  |  |
| Traveler ID | SNSPPU-INSP-CAV |  |  |  |
| Traveler Revision | R1 |  |  |  |
| Traveler Author | P. Dhakal |  |  |  |
| Traveler Date | 25-Apr-20 |  |  |  |
| NCR Informative Emails | edaly |  |  |  |
| NCR Dispositioners | kwilson,kdavis,dhakal |  |  |  |
| D3 Emails | edaly,kwilson,kdavis,dhakal |  |  |  |
| Approval Names | P. Dhakal | K. Macha | K. Wilson | E. Daly |
| Approval Signatures |  |  |  |  |
| Approval Dates |  |  |  |  |
| Approval Title | Author | Reviewer | Reviewer | Project Manager |

| References | List and Hyperlink all documents related to this traveler. This includes, but is not limited to: safety (THAs, SOPs, etc), drawings, procedures, and facility related documents. |  |  |  |
| --- | --- | --- | --- | --- |

| Revision Note |  |
| --- | --- |
| R1 | Initial release of this Traveler. |

| Receiving Inspection Goals: This traveler covers all steps required to visually and dimensionally (CMM measurements) accept incoming cavities. Careful handling of the cavity is mandatory at all times. This includes transferring the cavity to another work station during or after the inspections. The goals of this inspection covers: - Visual inspections of the SNSPPU cavity (some checks require torque wrench and caliper) - CMM Inspections )restricted to accessible components on the exterior) SNS PPU cavites are produced and delivered by RI Research Instruments, GmbH (short: RI). Each SNSPPU production cavity is delivered without a helium vessel under vacuum and at this point has passed 3 acceptance levels (hold points) at the vendor site permitting shipment to JLab. At JLab the cavity must have passed receipt inspection and RF inspection to allow visual and CMM inspection. Vendor drawings of the cavity assembly reflecting the condition at delivery are shown below To be added some picture of shiping |  |  |
| --- | --- | --- |
| Step No. | Instructions | Data Input |
| 1 | Record serial numbers Inspector Name Cavity Serial Number Date of Inspection | [[InspTech]] <<SRFCVP>> [[InspDate]] <<TIMESTAMP>> [[InspComment]] <<COMMENT>> [[InspFiles]] <<FILEUPLOAD>> |
|  | Cavity | [[CAVSN]] <<CAVSN>> |
|  | Valve | [[AV15SN]] <<AV15SN>> |
|  | Beam tube flange adapter – short | [[FlangeShortSN]] <<SN>> |
|  | Beam tube flange adapter - long | [[FlangeLongSN]] <<SN>> |
|  | Burst Disk | [[PBDSN]] <<PBDSN>> |
|  | Field Probe | [[FPFTSN]] <<FPFTSN>> |
|  | Input Coupler | [[NTFTSN]] <<NTFTSN>> |
| 2 | Configuration Check. Are the following components installed? | [[CMMTechInstall]] <<SRF>> [[CMMDateTimeInstall]] <<TIMESTAMP>> [[CMMCommentInstall]] <<COMMENT>> [[CMMUploadInstall]] <<FILEUPLOAD>> |
|  | Support blocks (4) | [[SupportBlocks]] <<YESNO>> |
|  | Right Angle Valve in closed position, exposed stem length is approximately 8mm. Measure and record length. | [[RightAngleValve]] <<YESNO>> [[ValveBoltLength]] <<FLOAT>> |
| 3 | Damage Check. Are the following components damaged? | [[CMMTechDammage]] <<SRFCVP>> [[CMMDateTimeDammage]] <<TIMESTAMP>> [[CMMCommentDammage]] <<COMMENT>> [[CMMUploadDammage]] <<FILEUPLOAD>> |
|  | Field Probe Pin | [[FieldProbePin]] <<YESNO>> |
|  | Burst Disc | [[BurstDisc]] <<YESNO>> |
|  | Any other damage | [[OtherDamages]] <<YESNO>> |

| Step No | Instructions |  |  | Data Inputs |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 4 | CMM Inspections Perform dimensional inspections on CMM. Fill out NCR for any out of tolerance measurements. |  |  | [[CMMTech]] <<SRFCVP>> [[CMMDateTime]] <<TIMESTAMP>> [[CMMComment]] <<COMMENT>> |  |  |
|  | Drawing number | Description | Drawing Value (mm or as noted) |  | Measured Value | Within Tolerance |
|  | XXXXXX | What needed to CMM? | xxxxx |  | [[DIM1]] <<FLOAT>> | [[DIMTOL1]] <<YESNO>> |
|  | XXXXXX | What needed to CMM? | xxxxx |  | [[DIM2]] <<FLOAT>> | [[DIMTOL2]] <<YESNO>> |
|  | XXXXXX | What needed to CMM? | xxxxx |  | [[DIM3]] <<FLOAT>> | [[DIMTOL3]] <<YESNO>> |
|  | XXXXXX | What needed to CMM? | xxxxx |  | [[DIM4]] <<FLOAT>> | [[DIMTOL4]] <<YESNO>> |