| # Girder Clean Assembly and Leak Check Procedure |  |  |  |
| --- | --- | --- | --- |
| Document Number: | CEBAF-CLNRM-GIRDER-ASSY | Approval Date: | 10-SEP-2020 |
| Revision Number: | Initial Release | Periodic Review Date: | 10-SEP-2022 |
| Document Owner: | Tiffany Ganey |  |  |

# Purpose and Scope

This procedure covers the clean assembly of a CEBAF girder.

The tasks take place in the SRF Production Cleanroom.

Parts will be received from SRF personnel after cleaning in the SRF main cleanroom.

STP- Standard Traveler/Procedure:

This Standard Procedure is intended to be generalized such that it could apply to most girder types at JLab.  The PI/PM is encouraged to provide project specific instructions to supplement this procedure, which are to be attached to the applicable Traveler.

If at any time the project specific instructions change or modify the content of this procedure, then a new procedure will be required, to be approved through the normal processes at SRF and JLab.

SAFETY:

Individuals must keep safety as the first priority in the process; before beginning any job, the user must assure they have the correct PPE for the individual job.  Maintaining the level of safety and secure nature of the work area is paramount.  Assure personal safety by using caution in movement and taking necessary steps to avoid unnecessary personnel in the immediate area.

Refer to the work-center OSP for specifics.

During the girder re-work process, there will be some items labeled as “Radioactive Material”.  Radioactive Material (RAM) is defined in the RadCon manual as any activated material, equipment or system component with radiation levels distinguishable from background. The following guidelines are to be adhered to when handling RAM in order to follow Radcon requirements:

- There are no requirements for dosimetry for Radioactive Material Areas unless otherwise notified by a member of the RCD.

- Persons must be Radiation Worker I qualified to handle RAM.

- The RAM tag must accompany the item at all times with the following exceptions.  Cleaning, heating or any process in which the tag will impede that process or the tag could be potentially damaged or destroyed.

- When performing processes listed above, the tag is to be removed by personnel performing the task and placed on the RAM tag board located in the area.

- Each component removed from the cavity pair needs to be tagged with a Radcon coupon, recorded on the dedicated list.

- Once task is complete, the tag is to be placed back on the material/equipment.

- Eating, drinking or smoking is not permitted in Radioactive Material Areas.

- Remove all tags prior to installation of cryomodule in the Accelerator

- Tasks associated with this procedure will be performed in the designated area of the clean room.

- Each re-location of the assembly or its components requires Radcon authorization.

CAUTION:

Take great care of the items disassembled. Some are extremely sensitive and/or delicate. Limited or no spares may be available for replacement.

# References

- Chemistry Cleaning Procedures

- Alconox User’s Manual - User’s manual for Alconox detergents

- SRF-19-83800-OSP - OSP for Safe Operations in the Production Chemistry Room

- EES-PR-02-002 - BPM Cavity Acceptance Test (Pete Francis)

- CP-L2PRD-CLN-PUMP – Clean Room Production Pump System Operation

- 22634-S-001 – Helium Leak Test Procedure for Ultra High Vacuum Components

- 11131-D-0137 – Linac Beam Transport Warm Region Beam Tube Assembly QD Girders

- 11230-D-0019 – Beam Transport Warm Region 45 degree Pump Drop Upgraded Assembly

- ACC1200120-0159 – ACC Girders Girder Assembly VIP-VRV-DB/H-BPM-QB Warm GRD Assy

- ACC1200120-0185 – ACC Girders Girder Assemblies Warm Region Interface Drawing

- VAC5555000-0231 – ACC Girders Girder Assemblies Warm Region Vacuum Assy

- VAC5555000-0233 – VAC Tubes and Chambers Tubes and Assemblies 12 GeV Warm Region Pump Drop

# Terms and Definitions

- DI/UPW: Deionized (DI) and Ultra-Pure Water (UPW) are used interchangeably in this procedure and may be referred to as simply water.

- N2 / Nitrogen: filtered nitrogen.

- PI/PM/SOTR: Principal Investigator, Project Manager, Subcontracting Officer Technical Representative. Someone otherwise in charge of the project or item in question.  A supervisor may also be referred to if needed.

- Spec 1: Particle counts are to be one count per second or less on the 1 µm scale.

- Spec 2: Particle counts are to be one count or less on the 0.3 µm scale in 10 seconds.

| - Items used in this procedure: |  |
| --- | --- |
| Solvents: | Wipers: |
| Clean Room Quality Isopropyl (Isopropanol) | TX1009B Alpha Wipes, TX2009 Beta Wipes |
| Supplies: | Tools: |
| Cleanroom paper, pen | Trays, tweezers, scissors, wrenches, assembly tools, assembly layout and parts list |

# Process Details

## Prior to Assembly

- Several girder types are used at CEBAF and are documented in separate drawings.  Before proceeding with the girder assembly, determine and review the appropriate drawings for the girder to be assembled.  Note that it may take multiple drawings to fully represent the exact configuration of the girder being assembled.

- Print the Girder Drawing(s) or picture with parts identified.  Print the parts list and record all existing component data.  Any component that has been tagged as RAM shall be noted in the last column.

  - Girder assemblies have slight variations.  It is critical for post-analysis to maintain the nomenclature as consistent as possible form one assembly to another.

- Bag the drawings / lists in cleanroom bag(s) and transfer to the cleanroom pass-thru.

- All associated hardware and flanges should already be UHV cleaned, bagged, and ready for assembly.

- Ensure the workspace is clean and tidy.

- Don appropriate PPE.

  - Gloves should be worn whenever handling items and changed after cleaning and as needed to maintain cleanliness.

  - TLD badge

- Wipe down a cleanroom cart with a cleanroom wipe.

- Pre-clean all tools necessary for assembly and place pre-cleaned tools on the wiped down cleanroom cart.

- Lay out the hardware on a table to ensure all the parts are ready for assembly.

- Remove copper gaskets from their packages and clean until they reach spec 1.

- Clean transportation covers / blanks for the girder beamline ends.

- Open and pre-clean all parts and bolts, nuts, and washers for each flange until they reach spec 1.

  - BPM

  - Bellows

  - Pump drop

  - Exterior of Ion pump/ valve assembly

  - View window (if viewer to be installed) or blank (if viewer not to be installed)

  - Precleaned and assembled Viewer assembly or blank

- Inspect parts and hardware for damage (dents, scratches, dings, etc.).

  - Examine knife edges of all flanges to verify that there are no nicks or scratches.

  - Examine flex bellows to verify that there are no dents or distortions.

  - If an item has pre-existing impairment, notify the PI/PM/SOTR.

    - Do not proceed until written acknowledgement of previous damage presence has been received.

  - Take pictures.

## Component Assembly

- If a viewer will be installed on the girder, assemble the viewer using procedure xxxxx.  The viewer will be installed on the girder later in this procedure.

- Assemble all top components on the rail with new gaskets and two bolts, nuts, and washers in accordance with the applicable drawing except the viewer or blank at the viewer port.  Turn wrench ½ turn only.

- Verify orientation of flanges, valves, pumps, etc. according to the appropriate drawing.

- Use clean scratch-free copper gaskets and clean bolts, washers, and nuts.

- Place the two bolts through the flange 180 degrees from each other.

- Remaining hardware will be installed later in this procedure.

## Nitrogen Purge

- Nitrogen purge from the pump drop side with a cleanroom nitrogen gun while monitoring through the spool side until spec 2 is achieved.

- Install blank on spool end.

- Nitrogen purge from the pump drop side while monitoring through the viewport until spec 2 is achieved.

- If a viewport will be installed on the girder, install the viewport.  If a viewport will not be installed on the girder, install a blank.

- Nitrogen purge from the pump drop side while monitoring through the viewer port until spec 2 is achieved.

- Nitrogen purge from the pump drop side while monitoring through the pump drop bottom until spec 2 is achieved.

- Install blank on pump drop end.

- If a viewer will be installed on the girder, install viewer.  If a viewer will not be installed on the girder, install a blank.

## Ion Pump Assembly

- Cleanly remove top blank from the ion pump flange.

  - Remove all but 4 bolts and clean out all bolt holes with cleanroom swabs soaked in isopropyl.  Allow component to dry completely before continuing.

  - Once the component is 100% dry, Nitrogen clean each hole to spec 1.

  - Remove the remaining bolts and clean out the 4 bolt holes with cleanroom swabs soaked in isopropyl. Do not nitrogen spray.

  - Remove the top flange.

  - Remove and discard the used copper gasket.

  - Wipe sealing surface with pre-wet cleanroom wipe.

- Open / verify open the angle valve.

- Cleanly remove the blank from the angle valve.

  - Remove all bolts and blank from the valves.

  - Remove and discard used copper gasket.

  - Clean out all bolt holes with cleanroom swabs soaked in isopropyl.  Do not nitrogen spray.

  - Wipe sealing surface with pre-wet cleanroom wipe.

- Purge the angle valve and ion pump assembly with a cleanroom nitrogen gun both directions until spec 2 is achieved inside and out.

  - Cycle the angle valve open and close during the purge.

- Close right angle valve.

- Cleanly remove the blank on the girder assembly pump drop end.

  - Remove all bolts and blank from the pump drop end.

  - Remove and discard used copper gasket.

  - Clean out all bolt holes with cleanroom swabs soaked in isopropyl.  Do not nitrogen spray.

  - Wipe sealing surface with pre-wet cleanroom wipe.

- Install ion pump and right angle valve assembly on the pump drop using clean scratch-free copper gasket(s) and two sets clean bolts, washers, and nuts in accordance with the applicable drawing.  Torque flanges metal to metal.

  - Ensure that gaskets seal properly when bolted together.

  - Flanges are to be torqued in a star pattern.

## Leak Test Preparation

- In accordance with the applicable drawing(s), install all remaining hardware on all flanges using clean scratch-free copper gaskets and clean bolts, washers, and nuts.  Torque flanges metal to metal.

  - Ensure that gaskets seal properly when bolted together.

  - Flanges are to be torqued in a star pattern.

- Install assembly on pump cart.

## Assembly Leak Test

- Open the right angle valve.

- Slow pump in accordance with CP-L2PRD-CLN-PUMP until pressure reaches 2E-7 mbar.

- Leak check the entire assembly in accordance with the applicable drawing and/or 226340-S-001.

- Install magnets on the ion pump.

- Turn on ion pump and verify that the pressure goes below the leak check pressure of 2E-7 mbar.

- Turn off ion pump.

- Close the angle valve.

- Vent pumping system.

- Disconnect pump system from girder.

# Revision History

| Rev # | Revision or update: | Effective: |
| --- | --- | --- |
| Release | Initial Release | 9/10/20 |

# Approvals

| Approved by: | Signature: | Date: |
| --- | --- | --- |
| Document Owner |  |  |
| SRF Operations Department Head |  |  |
| SRF R&D Department Head |  |  |