## Slide 1: L2HE
Color Legend |  | Count | Percent
CP | Complete (CP) | 72 | 61.54%
NR | New Revision Out for Approval (NR) | 1 | 0.85%
OA | Out for Approval (OA) | 5 | 4.27%
30 | Due in 30 Days | 0 | 0.00%
15 | Due in 15 Days | 4 | 3.42%
OD | Overdue | 7 | 5.98%
 | Remaining | 29 | 24.79%
 | Total Traveler IDs | 117 | 
Out for Approval/New Revision
L2HE-PR-VTA-CAV-VTRF-R1
L2HE-CHEM-CAV-HPR-R2*
L2HE-CHEM-COMP-DEGR-R1
L2HE-INSP-TUNC-R1
L2HE-INSP-TUNCX-R1
L2HE-INSP-JTVTK-R1
Approaching Overdue
L2HE-LERF-CM-DMAG-R1
L2HE-LERF-CM-ACTS-R1
L2HE-INSP-QUAD-R1
L2HE-CLNRM-CAV-LEAK-R1
Overdue
L2HE-CHEM-CAV-LAP-R1
L2HE-VTA-CAV-HOM-R1
L2HE-INV-CAV-R1
L2HE-INSP-IROD2L-R1
L2HE-INSP-IROD2P-R1
L2HE-INV-CERNOX-R1
L2HE-CHEM-COMP-LAP-R1
*L2HE-CHEM-CAV-HPR has been approved and is being uploaded
Please Submit any changes or questions to pansophy@jlab.org