## Slide 1: SNSPPU
Color Legend |  | Count | Percent
CP | Complete (CP) | 81 | 97.59%
NR | New Revision Out for Approval (NR) | 0 | 0.00%
OA | Out for Approval (OA) | 1 | 1.20%
30 | Due in 30 Days | 0 | 0.00%
15 | Due in 15 Days | 0 | 0.00%
OD | Overdue | 1 | 1.20%
 | Remaining | 0 | 0.00%
 | Total Traveler IDs | 83 | 
Out for Approval/New Revision
SNSPPU-CMTF-CM-ACTS-R1*
Approaching Overdue
NONE
Overdue
SNSPPU-CMA-CM-SHIP-R1
Please Submit any changes or questions to pansophy@jlab.org
Note:
Project Masterlist can be found in the project docushare folder
Traveler Acronym list can be found in Pansophy, under the User Tools > Traveler Tools drop downs
*SNSPPU-CMTF-CM-ACTS has been approved and will be uploaded to pansophy

## Slide 2
Out for Approval |  |  |  |  |  |  |  |  | 
Traveler Name | Traveler ID PROJ-WCA-COMP-JOB/TASK | Revision | Due - 1 month prior to part arriving | First Expected date | Author | Reviewer | Reviewer | Proj Manager | SOTR
SNSPPU Cryomodule Acceptance Testing | SNSPPU-CMTF-CM-ACTS | R1 |  |  | M. Marchlik | N. Huque | L. King/M.Drury | E. Daly | 
Overdue |  |  |  |  |  |  |  |  | 
Cryomodule Shipping | SNSPPU-CMA-CM-SHIP | R1 | 12/15/21 | 1/15/22 | J. Fischer | M. Marchlik | M. Wiseman | E. Daly | N. Huque
Approaching Due Date |  |  |  |  |  |  |  |  | 
SNSPPU Traveler Listing