## Slide 1: SNSPPU
Color Legend |  | Count | Percent
CP | Complete (CP) | 82 | 96.47%
NR | New Revision Out for Approval (NR) | 0 | 0.00%
OA | Out for Approval (OA) | 3 | 3.53%
30 | Due in 30 Days | 0 | 0.00%
15 | Due in 15 Days | 0 | 0.00%
OD | Overdue | 0 | 0.00%
 | Remaining | 0 | 0.00%
 | Total Traveler IDs | 85 | 
Out for Approval/New Revision
SNSPPU-CMA-CM-SHIP-R1*
SNSPPU-PR-CMA-CM-SHIP-R1**
SNSPPU-PR-SHIP-SSX-R1**
Approaching Overdue
NONE
Overdue
NONE
Please Submit any changes or questions to pansophy@jlab.org
Note:
Project Masterlist can be found in the project docushare folder
Traveler Acronym list can be found in Pansophy, under the User Tools > Traveler Tools drop downs
SNSPPU-CMA-CM-SHIP-R1 is out for approvals and overdue. **SNSPPU-PR-CMA-CM-SHIP-R1 and SNSPPU-PR-SHIP-SSX-R1 are disapproved. The new revisions are in the queue for routing.

## Slide 2
Out for Approval |  |  |  |  |  |  |  |  | 
Traveler Name | Traveler ID PROJ-WCA-COMP-JOB/TASK | Revision | Due - 1 month prior to part arriving | First Expected date | Author | Reviewer | Reviewer | Proj Manager | SOTR
Cryomodule Shipping | SNSPPU-CMA-CM-SHIP | R1 | 12/15/21 | 1/15/22 | J. Fischer | M. Marchlik | M. Wiseman | E. Daly | N. Huque
Cryomodule Shipping Procedure | SNSPPU-PR-CMA-CM-SHIP | R1 |  |  | N. Huque | J. Harris | J. Fischer | E. Daly | 
Preparation, Installation, and Initiation of Slamsticks for SNS-PPU Cryomodule Shipments | SNSPPU-PR-SHIP-SSX | R1 |  |  | P. Owen | J. Harris | N. Huque |  | 
Overdue |  |  |  |  |  |  |  |  | 
Approaching Due Date |  |  |  |  |  |  |  |  | 
SNSPPU Traveler Listing