| Traveler Title | C100R Cryomodule Final Assembly Traveler |  |  |  |
| --- | --- | --- | --- | --- |
| Traveler Abstract | This document outlines the necessary steps to be taken to complete the C100 Cryomodule. It begins with a finished Vacuum Vessel and End Can Assembly and ends with a completed Cryomodule. Cryomodule will be located in the CMTF with secondary waveguides and all instrumentation in place, ready for U-tube installation. Work within this Traveler is to be performed by trained and authorized Assembly Technicians ONLY. All Cryomodule RAM materials shall be kept inside the established RADCON barriers, and all protocals outlined in the attached RADCON Control Memorandum will be maintained. ** Radiation surveys shall be performed and information recorded at traveler hold points.** |  |  |  |
| Traveler ID | C100-CM-ASSY |  |  |  |
| Traveler Revision | R2 |  |  |  |
| Traveler Author | John Fischer |  |  |  |
| Traveler Date | 24-Feb-22 |  |  |  |
| NCR Informative Emails | areilly,drury |  |  |  |
| NCR Dispositioners | fischer,jjcamp |  |  |  |
| D3 Emails | fischer,jjcamp,drury,fhumphry |  |  |  |
| Approval Names | John Fischer | Tony Reilly | Jeff Campbell | Dave Hamlette |
| Approval Signatures |  |  |  |  |
| Approval Dates |  |  |  |  |
| Approval Title | CM Group Lead | SRF Dept. Head | Technical Reviewer | RADCON Rep. |

| References | List and Hyperlink all documents related to this traveler. This includes, but is not limited to: safety (THAs, SOPs, etc), drawings, procedures, and facility related documents. |  |  |  |
| --- | --- | --- | --- | --- |
| CRM1207075-0003 RT Spool Assy | CRM1207075-0004 Left Spool Assy | CRM1207075-0008 Left Spool Assy Center | CRM1207075-0010 Right Spool Assy Center | CRM1207075-0036 RF Window Installation Dwg |
| CRM1207075-0040 Left Waveguide Spool | CRM1207075-0041 Right Waveguide Spool | CRM1207075-0047 Waveguide Copper Plating Dwg | CRM1207075-0053 Right Side Waveguide Spool 45 | CRM1207075-0054 Left Side Waveguide Spool 45 |
| CRM1207001-1000 C100 Cryomodule Top Assy | 11141S0029 Small Item Leak Check Spec 2e-10 |  |  |  |

| Revision Note |  |
| --- | --- |
| R1 | Initial release of this Traveler. |
| R2 | Modified approval names and signatures, changed a few steps |

| Step No. | Instructions | Data Input |
| --- | --- | --- |
| 1 | Verify the "C100 Vacuum Vessel and End Can Assembly Traveler" is complete. Record the Cryomodule serial number. | [[Technician1]] <<SRFCMP>> [[Date1]] <<TIMESTAMP>> [[Comment1]] <<COMMENT>> [[CMSN]] <<CMSN>> |
| 2 | Transfer the Cryomodule from the Assembly room into the CMTF. Record beamline vacuum level before and after the move. **The Cryomodule can be completed in other areas or work stations, this step can be modified** | [[LeadTechnician2]] <<SRFCMP>> [[Date2]] <<TIMESTAMP>> [[Comment2]] <<COMMENT>> [[BeamlineVacBeforeMove]] <<TEXT>> [[BeamlineVacAfterMove]] <<TEXT>> |
| 3 | Position the Cryomodule in the Test Cave on floor plates. Drop plumb bobs from centerline of primary bayonets, both supply and return, to foil targets on floor to orient the Cryomodule. **The Cryomodule can be completed in other areas or work stations, this step can be modified** | [[Technician3]] <<SRFCMP>> [[Date3]] <<TIMESTAMP>> [[Comment3]] <<COMMENT>> [[IsCryomodulePositioned]] <<YESNO>> |
| 4 | Prep tophat area 8 for the secondary waveguide installation. Return end. - Wipe down surrounding area with alcohol and lint free wipes. - Blow off area with Nitrogen. - Install a portable flowhood over the work area, activate. | [[VacuumTechnician4]] <<USERNAME>> [[Date4]] <<TIMESTAMP>> [[Comment4]] <<COMMENT>> |
| 5 | Install the secondary waveguide, RF window, support structure, and ion pump assembly. Use "CP-C100-CM-INST-WGSP" to perform this work. Evacuate and leak check the assembly. Record findings. Repeat the process for all eight waveguides. Record findings. Use drawings in Reference section above CRM1207075-0003 CRM1207075-0004 CRM1207075-0053 CRM1207075-0054 | [[VacuumTechnician5]] <<SRFCMP>> [[Date5]] <<TIMESTAMP>> [[Comment5]] <<COMMENT>> [[WGDSN8]] <<WGDSN>> [[WINSN8_RF]] <<WINSN>> [[IP45S2DSN8]] <<IP45S2DSN>> [[LeakCheckUpload8]] <<FILEUPLOAD>> [[WGDSN7]] <<WGDSN>> [[WINSN7_RF]] <<WINSN>> [[IP45S2DSN7]] <<IP45S2DSN>> [[LeakCheckUpload7]] <<FILEUPLOAD>> [[WGDSN6]] <<WGDSN>> [[WINSN6_RF]] <<WINSN>> [[IP45S2DSN6]] <<IP45S2DSN>> [[LeakCheckUpload6]] <<FILEUPLOAD>> [[WGDSN5]] <<WGDSN>> [[WINSN5_RF]] <<WINSN>> [[IP45S2DSN5]] <<IP45S2DSN>> [[LeakCheckUpload5]] <<FILEUPLOAD>> [[WGDSN4]] <<WGDSN>> [[WINSN4_RF]] <<WINSN>> [[IP45S2DSN4]] <<IP45S2DSN>> [[LeakCheckUpload4]] <<FILEUPLOAD>> [[WGDSN3]] <<WGDSN>> [[WINSN3_RF]] <<WINSN>> [[IP45S2DSN3]] <<IP45S2DSN>> [[LeakCheckUpload3]] <<FILEUPLOAD>> [[WGDSN2]] <<WGDSN>> [[WINSN2_RF]] <<WINSN>> [[IP45S2DSN2]] <<IP45S2DSN>> [[LeakCheckUpload2]] <<FILEUPLOAD>> [[WGDSN1]] <<WGDSN>> [[WINSN1_RF]] <<WINSN>> [[IP45S2DSN1]] <<IP45S2DSN>> [[LeakCheckUpload1]] <<FILEUPLOAD>> |
| 6 | Position and weld the RF waveguide support tabs if required. Refurbished units may already have them in place. Mock up each section using an RF sweep and first section of waveguide. Attach brackets and support structure, positioning support tabs. Tack weld items to the vacuum vessel. Finish waveguide installation. Use dwg -CRM1207001-1000 Cryomodule Top Assy Dwg | [[SWPSN]] <<SWPSN>> [[Technician6]] <<SRFCMP>> [[Date6]] <<TIMESTAMP>> [[Comment6]] <<COMMENT>> [[WaveguideInstallationComplete]] <<YESNO>> |
| 7 | Prepare the Cryomodule for Cooldown. Use " CP-C100-CM-MOVE-CMTF", to install the cryomodule into the CMTF and prepare for cooldown. "CP-C100-CM-CAL-JTAT", to calibrate the JT Actuator. | [[LeadTechnician7]] <<SRFCMP>> [[Date7]] <<TIMESTAMP>> [[Comment7]] <<COMMENT>> [[VacuumEstablished]] <<YESNO>> [[GasReturningToCTF]] <<YESNO>> [[UtubesInstalled]] <<YESNO>> [[CryomoduleReadyForCooldown]] <<YESNO>> |