## Slide 1: SNSPPU
Color Legend |  | Count | Percent
CP | Complete (CP) | 89 | 100.00%
NR | New Revision Out for Approval (NR) | 1 | 1.12%
OA | Out for Approval (OA) | 0 | 0.00%
30 | Due in 30 Days | 0 | 0.00%
15 | Due in 15 Days | 0 | 0.00%
OD | Overdue | 0 | 0.00%
 | Remaining | 0 | 0.00%
 | Total Traveler IDs | 89 | 
Out for Approval/New Revision
SNSPPU-INSP-RDSADP-R2
Approaching Overdue
NONE
Overdue
NONE
Please Submit any changes or questions to pansophy@jlab.org
Note:
Project Masterlist can be found in the project docushare folder
Traveler Acronym list can be found in Pansophy, under the User Tools > Traveler Tools drop downs

## Slide 2
Out for Approval |  |  |  |  |  |  |  |  | 
Traveler Name | Traveler ID PROJ-WCA-COMP-JOB/TASK | Revision | Due - 1 month prior to part arriving | First Expected date | Author | Reviewer | Reviewer | Proj Manager | SOTR
SNS PPU Rupture Disk Spool Inspection Traveler | SNSPPU-INSP-RDSADP | R2 | 6/15/22 | 7/15/22 | M. Oast | E. Mosby | J. Fischer | N. Huque | 
Overdue |  |  |  |  |  |  |  |  | 
Approaching Due Date |  |  |  |  |  |  |  |  | 
SNSPPU Traveler Listing