| L2HE Downstream Shipping Configuration of the beamline (WS6) |  |  |  |
| --- | --- | --- | --- |
| Document Number: | L2HE-PR-CMA-UPSTRM-BL | Effective Date: | 1-7-2024 |
| Revision Number: | 1 | Periodic Review Date: | DD Mmm YYYY |
| Document Owner: | Chris Wilcox | Department Owner: | SRF Operations |

# Purpose

The purpose of this document is to describe the L2HE upstream beam pipe reconfiguration for Shipping Procedure.

# Scope

The work begins after LERF Testing has completed and the Cryomodule has been transported back to the Test Lab WS5. Preparation activities include beamline reconfiguration, followed by numerous in-situ RF and Alignment measurements. Work ends once all steps are completed in the Traveler and the unit is deemed ready for shipment to SLAC.

# Terms and Definitions

The following terms have specific meanings within this procedure.

| Term | Definition |
| --- | --- |
| LERF | Low Energy Recirculation Facility- location where Cryomodule is tested, outfitted with Cryogens and SSA’s |
| Upstream | Is intended to denote a particular end of the Cryomodule for various assembly and preparation activities. |
| Clean Assembly | Tightly controlled assembly activities to maintain particulate free beam line surfaces, performed by trained Technical Staff only. |

# Roles and Responsibilities

The following actions are to be performed by knowledgeable, authorized Technicians only. Consult the Group Lead or designee for details.

# Procedure

LCLSII Cryomodule Shipping Beam Line Re-configuration Procedure

This Procedure is for configuring the beamline on the upstream end of an L2HE CM.  This work is to be performed using clean assembly practices.  Using a manifold that has been pre-assembled inside the cleanroom.

- Verify the ion pump on the downstream end is turned on and the cold gate valve is open.

- Record the beam line vacuum reading from the ion pump.

- Verify the upstream cold gate valve is closed and torqued to 20-nm.

- Gather all associated parts to be cleaned and sent into the main clean room

- Pre-assemble the manifold in the Cleanroom using standard clean assembly practices.

- Note:  When assembling the Aluminum Magnesium seal flange, install 4 bolts perpendicular and lightly torque as this will function as a dust seal until final installation.

- After pre-assembly is completed in the cleanroom, have the item double bagged and placed on the chemroom parts shelf

- Begin setting up the laminar flow hood over the upstream end of the Cryomodule.

- During clean beam pipe work the following steps are to be followed!

- Position the laminar flow hood over the work area.

- Wipe Down then tape the curtains to eliminate leaks into the hooded area.

- Cover all other exposed surfaces in the flow hood with plastic sheeting

- Allow the flow hood to run continuously.

- Wipe down all surfaces with Alcohol and then blow off with Ionized N2.

- Set up the particle counter and begin monitoring the particle count.

- Stage all supplies and tools inside the flow hood, on a perforated work surface.

- MAKE SURE COLD VALVE AND RIGHT ANGLE GATE VALVES ARE CLOSED BEFORE BEGINNING WORK.

- Once you have verified the valves are closed and the particle count is stabilized at zero (.03 micron scale), you are ready to gown up for work.

- Slow pump/bleed up system hook up.

- Verify the cold valve is closed.

- Verify the turbo pumping system is bled up with filtered N2

- Enter the flow hood using standard protocols

- Install the bleed up diffuser onto the window assembly that will be removed using clean assembly practices. Align the flanges and torque down in a star pattern to achieve a uniform seal.

- Fast pump down the turbo and slow bleed up lines up to the right angle valve on the window assembly and leak check the connection.

- Open the right angle valve on the window assembly to achieve a common vacuum with the turbo pump.

- Close the isolation valve on the turbo pump.

- Begin the slow bleed up process of the chamber to be removed.

- Monitor the beam line pressure reading on the downstream end of the cryomodule.  if the vacuum level rises, STOP THE BLEED UP, PUMP THE CHAMBER BACK DOWN AND INFORM SUPERVISOR.

- Monitor the gauging on the slow bleed up manifold and stop the slow bleed up at 780 Torr.

- Close the right angle valve on assembly to be removed.

- Re-enter the flow hood and remove the slow bleed up diffuser from the manifold that will be removed in the following steps.

- Remove the window tee and install the shipping manifold.

- Unbag the manifold that will be installed, wipe it down with pre-soaked iso-towels then blow down the entire surface while monitoring particle counts until they read zero.

- Lay the assembly on the wire cart, flange side down onto a clean iso-towel.

- Remove all but 4 staggered nuts and washers holding the window tee to the cold valve.  DISCARD THE NUTS AND WASHERS!

- Blow down the surface of the flange until the particle counts read zero.

- Remove the remaining 4 nuts and washers.

- Slide the window assembly back, gently separating it from the cold gate valve.

- Blow down the interior of the cold gate valve until the counts read zero.

- Install the diamond gasket onto the cold gate valve and blow down the valve again.

- Gently slide the assembly over the existing studs on the CGV. Do not to drag the studs on the through holes in the flange. Center the assembly on the gate valve flange.

- Install the nuts and washers in the 3 and 9 o’ clock positions and tighten to a snug fit.

- Install the remaining hardware, then Torque to 15 ft/lbs in a star pattern.

- Repeat the process at 31 ft/lbs, continue as necessary until the hardware no longer turns.

- Attach the slow pump system to the right angle valve.

- Open the right angle valve on the assembly, slowly pump down the space and leak check.

- One the installation is confirmed to be leak tight, continue to pump on the chamber overnight.  Be sure the pumping system is connected to emergency power with a battery back up in line.

- When you arrive the next morning, check the Pfeiffer gauge on the turbo hose.  If the gauge reads 1.0e-6 Torr or better, slowly open the upstream cold gate valve.

- Wait for the gauges on the turbo for the reading at the ion pump to stabilize.

- Close the upstream right angle valve.

- Bleed up the pump down hose

- Monitor the downstream ion pump reading during this operation.  If the vacuum level rises, STOP THE BLEED UP, PUMP THE CHAMBER BACK DOWN AND INFORM SUPERVISOR.

- Remove the hose from the right angle valve and cover the openings with clean blanks.

- Break down the flowhood.

- The upstream configuration is now complete.

# References

| Document No. | Title |
| --- | --- |
| SRF-01-ML-001 | SRF Quality Manual |
| F10127865 | CM Cavity String Rev E |
| F10127864 | Cold Mass Dwg |
| F10127855 | Cryomodule Assy dwg |

# Release and Revision History

| Rev # | Major Changes | Effective Date: |
| --- | --- | --- |
| 1 | Initial version | DD Mmm YYY |

# Approvals

| Approved by: | Name: | Signature: | Date: |
| --- | --- | --- | --- |
| Document Owner | Chris Wilcox | In Docushare |  |
| Cryomodule Group Lead | John Fischer | In Docushare |  |
| Second Technical Representative | Cary Light | In Docushare |  |