Weekly Reporting SNS PPU

WBS P.02.03 Cryomodule Integration (JLab Scope)

September 29, 2023

**Issues:** None.

**Accomplishments this week:**

Management:

* PPU activities are continuing with cryomodule assembly.
* Presented slides for monthly Director’s Review on 9/26.

Engineering & Design:

* Sustaining engineering activities are continuing in order to revise drawing packages based on feedback during the procurement phase with a focus on end can drawing packages.

Procurement:

* Closing out remaining major contracts.

Production:

* CM-08 Status:
* SEC08 in position and aligned. Welded valve parts.
* REC08 was inspected. Leak check and pressure test planned for next week.
* Shipping date TBD based on upcoming inspection and leak test results.

Project Management:

* Updated Month End Manpower charts
* Created new Charge codes and B&R Codes
* Collected Progress
* Updated CAM Notebook

Quality Assurance:

* Continue to monitor quality data for possible trends
* Reported on Open NCRs, Travelers and CAPAs at bi-weekly meeting
* Data deliverables from CM-07 complete and sent to ORNL.

Project Photos: None