Weekly Reporting SNS PPU

WBS P.02.03 Cryomodule Integration (JLab Scope)

December 1, 2023

**Issues**: None

**Accomplishments this week:**

Management:

* PPU activities are continuing with cryomodule assembly.
* Prepared slides for OPA Review at ORNL.

Engineering & Design:

* Sustaining engineering activities are complete.

Procurement:

* Closing out remaining major contracts.

Production:

* CM-08 Status:
  + REC 08 passed pressure leak check, initial dimensional data are taken, and is being welded onto the PPU-08 cryomodule.
  + Shipping date forecast is 1/22/2024.

Project Management:

* Collected and input Progress
* Held Progress and Progress Analysis Meeting
* Updated CAM Notebook

Quality Assurance:

* Continue to monitor quality data for possible trends
* Reported on Open NCRs, Travelers and CAPAs at bi-weekly meeting

Project Photos:

